# 02 - Backlog & Task Breakdown

## Sprint 1: Core Foundation & Gateway Wiring (Phase 1)

- [ ] Task 1.1: Initialize async Python project with Poetry/pip (`fastapi`, `aiogram`, `pytgcalls`, `edge-tts`, `pydantic`).

- [ ] Task 1.2: Connect and verify OmniRoute client at `http://localhost:20128/v1` with token compression.

- [ ] Task 1.3: Setup Edge-TTS streaming buffer (`io.BytesIO`) transcoding to `Ogg Opus`.

## Sprint 2: Telegram Multi-Modal Engine & Email Triage (Phase 2)

- [ ] Task 2.1: Build Aiogram 3.x bot handlers for commands, text, and voice notes.

- [ ] Task 2.2: Implement PyTgCalls WebRTC audio loop for live bidirectional Telegram calls.

- [ ] Task 2.3: Implement Tiered VIP Gmail Triage classifier (Google Pub/Sub push).

- [ ] Task 2.4: Build Voice Memo to Obsidian pipeline with automatic transcription.

## Sprint 3: Obsidian Vault Architect & PC Bridge (Phase 3)

- [ ] Task 3.1: Build Git-backed Obsidian client supporting PARA folders and Zettelkasten linking.

- [ ] Task 3.2: Implement Selective Post-Call Verbal Action Summary protocol.

- [ ] Task 3.3: Deploy local PC bridge daemon for Wake-on-LAN and Windows-MCP app launcher.

- [ ] Task 3.4: Implement strict Whitelist verification callback (`config/whitelist.json`).

## Sprint 4: Hardening & Cloud Run Deployment (Phase 4)

- [ ] Task 4.1: Run full test suite (`pytest tests/`).

- [ ] Task 4.2: Build Dockerfile bundling OmniRoute + Sara and deploy to Google Cloud Run.

- [ ] Task 4.3: Package release artifacts via github-release-packager.